# Project Management Plan

# for

# AISSA

Version 1

Prepared by Miguel Hernandez, Rodrigo Bernal, Lucio Ruiz, Enrique Gracian, Jesus Perez, Gustavo Martinez

UPAEP

06/02/2026

Contenido

1. Introduction	3

2. Project Overview and Objectives	3

3. Project Governance and Organization	3

4. Scope Management Plan	4

5. Schedule Management Plan	4

6. Cost Management Plan	4

7. Quality Management Plan	4

8. Resource Management Plan	4

9. Communications Management Plan	5

10. Risk Management Plan	5

11. Procurement Management Plan	5

12. Stakeholder Engagement Plan	5

13. Change Management and Configuration Control	5

14. Performance Measurement and Control	6

15. Project Lifecycle and Development Approach	6

16. Enterprise Environmental Factors and Organizational Process Assets	6

17. Approval and Sign-off	6

History Log

| Date | Description | Owner/author |
| --- | --- | --- |
| 06/02/2026 | First version of PMP for AISSA | Miguel Hernandez |

# Introduction

AISSA is an embedded AI-driven secretary for office entrances with the purpose of interacting with visitors while the owner is unavailable.

It uses a digital face, camera and microphone to detect and interact with visitors, depending on the conversation, AISSA will either give contact information or record a message so it notifies the owner as soon as possible.

# Project Overview and Objectives

Core Objective: To automate the handling of visitors with an IA assistant capable of maintaining a fluent conversation and the storage of messages.

Key Goals:

- Initiate interaction with “May I help you?” upon detection

- Provide owner availability and contact information

- Store visitor message with timestamp and optional image

- Notify the owner when a new message is stored.

# Project Governance and Organization

The project follows a functional team structure with clearly defined roles:

- Project Leader: Miguel Angel Hernandez (Human Detection)

- Co-leader:  Rodrigo Samuel Bernal ( Frontend )

- Developers: Enrique Gracián, Jesús Perez, Gustavo Martinez and Lucio, responsible for Backend, LLM logic and Hardware management

# Scope Management Plan

The scope is defined through functional (FR) and non-functional ( NFR ) requirements:

- Core Functionality: Presence detection, voice-command interaction, message capture, and owner information management

- Acceptance criteria: The system must respond in less than 2 seconds and operate continuously during business hours

# Schedule Management Plan

Cycle 1 (180 hours): Core AISSA

- Project initiation and scope definition

- Requirements and WBS

- Presence detection and greeting

- Digital face rendering

- Basic speech input/output

- Testing

Cycle 2 (210 hours): Advanced Interaction

- Message storage and notification

- AI conversational refinement

- Security and privacy controls

- System integration testing

- User acceptance testing

# Cost Management Plan

Cost management is based on personal effort estimation:

- Effort per developer: 5 hours per week

- Total Team Effort: 30 hours per week

- Total Time Budget: 310 man-hours

# Quality Management Plan

Performance metrics:

- Latency: Presence detection shall occur within 1 second; speech response shall occur within 2 seconds.

- Reliability: System must operate continuously during office hours and recover from minor failures.

# Resource Management Plan

Human Resources: A 6-member team from UPAEP with technical specializations in Computer Vision, Backend, and LLMs.

Materials: Hardware including a Raspberry Pi 5, HD camera, microphone, speaker, and display

# Communications Management Plan

Internal: Weekly status reports and progress demonstrations.

External: Automatic notifications to the office owner via Telegram or email when a message is received.

# Risk Management Plan

Critical risks and mitigation strategies have been identified:

- Privacy: Risk of regulatory violations regarding video/audio capture.

- Mitigation: Data encryption at rest.

- Environmental Factors: Interference from noise or lighting.

- Mitigation: Implementation of system alerts and robust perception algorithms.

# Procurement Management Plan

The following components require acquisition and availability confirmation:

- Embedded system (Raspberry Pi 5 / Jetson Nano).

- Interaction peripherals (Camera, Microphone, Touch/Standard Display).,

# Stakeholder Engagement Plan

Key stakeholders include:

- Office Owner: Requires configuration options and message reception.

- Visitors: Require an intuitive and fluid user interface.

- Admin/IT Support: Responsible for maintenance and security.

# Change Management and Configuration Control

An integrated change control process will be followed according to PMI guidelines. Any modifications to functional requirements or the tech stack (such as database transitions) must be documented in the history log.

# Performance Measurement and Control

Progress will be measured against the time-boxed cycle schedule and the fulfillment of milestones established in the Project Charter.

# Project Lifecycle and Development Approach

The project follows an iterative and incremental approach divided into two main cycles:

- Initiation and Structure Phase: WBS definition and requirement gathering.

- Construction Phase: Modular development of perception, control, and backend services.

# Enterprise Environmental Factors and Organizational Process Assets

EEFs: Hardware limitations (non-upgradable Raspberry Pi RAM) and lighting conditions at the office entrance.

OPAs: Use of open-source software and standard libraries like OpenCV and Whisper.

# Approval and Sign-off

The plan requires formal approval from the primary stakeholder (Jorge Rafael Aguilar Cisneros).